| Risks | Mitigation Plan |  |
| --- | --- | --- |
|  | Design & development of agent | Agent integration into processes |
| Adversarial attacks | Input validation in app to reject malicious or misinformed inputs | Deploy authenticated login so only authorized staff can submit encounters |
| Bias and discrimination | Include demographic fairness in all agent system prompts, flag race correlated assumptions | Test pipeline across diverse synthetic patient profiles to identify and correct biased output |
| Misinformation and hallucinations | Use multiple verification layers, require all agents to use placeholders instead of making up missing details | Require mandatory physician sign-off before any generated document enters the EHR |
| Data privacy violations | Use only de-identified data, or synthetic encounters during development | Deploy on HIPPA compliant infrastructure, enforce=ce encryption at all stages, conduct HIPPA risk assessments |
| Intellectual property risks | Ensure output is property of hospital and not AI vendor | Include IP ownership terms in user agreement presented at login |